| [Bridgewater State University] | PROJECT CHARTER |
| --- | --- |
| [BSU Mobile] | [Version Number 1.2] |

Project Charter

Bridgewater State University

Information Technology

BSU Mobile

Project ID: 209358

VERSION: [1.2]	REVISION DATE: [10 May 2013]

i

[Bridgewater State University]	PROJECT CHARTER

[BSU Mobile]	[Version Number 1.2]

Contents

Section 1.	Project Overview	1

1.1	Problem Statement	1

1.2	Project Description	1

1.3	Project Goals and Objectives	1

1.5	Critical Success Factors	3

1.6	Assumptions	3

1.7	Constraints	3

Section 2.	Project Authority and Milestones	4

2.1	Funding Authority	4

2.2	Project Oversight Authority	4

2.3	Project Stakeholders	4

2.4	Major Project Milestones	5

Section 3.	Project Organization	6

3.1	Project Structure	6

3.2	Roles and Responsibilities	6

Section 4.	Project Charter Approval	7

ii

| [Bridgewater State University] | PROJECT CHARTER |
| --- | --- |
| [BSU Mobile] | [Version Number 1.2] |

Section 1.  Project Overview

- Problem Statement

Describe the business reason(s) for initiating the project, specifically stating the business problem

This project, which entails deploying mobile applications/services to drive student achievement, is strategically important as it will help the institution advance the “Teaching and Learning Relationships” goal to “Maximize the intensity, diversity and richness of teaching and learning relationships forged between faculty, students and members of the broader community”.

- Project Description

Describe the approach the project will use to address the business problem.

This project is to provide students and faculty with access to mobile applications vital to their success

– any time, any place, on any device.

We are working with DUBLabs, a mobile app developer who specializes in higher education solutions for Apple iOS, Android, Windows Mobile, and Blackberry smartphones/tablets, to implement the DUBLabs Mobile Application Services platform and application suite.

- Project Goals and Objectives

Describe the business goals and objectives of the project. Refine the goals and objectives stated in the Business Case.

Provide students and faculty access to mobile applications on Apple iOS, Android, Windows Mobile, and Blackberry platforms; and specifically -

- Banner SIS

- Moodle LMS

- Events Calendar

- Campus News

- Bus Schedule

- Dining Halls

- Other Apps

1

| [Bridgewater State University] | PROJECT CHARTER |
| --- | --- |
| [BSU Mobile] | [Version Number 1.2] |

1.4 Project Scope

Describe the project scope. The scope defines project limits and identifies the products and/or services delivered by the pro ject. The scope establishes the boundaries of the project and should describe products and/or services that are outside of the project scope.

This project includes – Implementation of DUBLabs mobile application services in the cloud and on premises with assistance from DUBLabs per the DUBLabs “Proposal for Mobile Application Services” statement of work dated April 9, 2013 (attached).

Included in the scope is configuration of the Self-Service (S3) Cloud based Portal to manage content and features, publishing of a Bridgewater State University mobile application to the Apple, Android, Windows, and Blackberry storefronts, and implementation of an on premises Integration Server to provide access to Banner, Moodle, Events Calendar, Campus News, Bus Schedule, Dining Hall, and other applications if time permits.

This project also includes the creation and execution of Communication and Testing plans.

This project excludes – Customizing existing applications/services to meet the needs of the mobile application platform beyond those customizations provided by DUBLabs.

When the agreed upon deliverables are received and approved by the Project Sponsor, this project will be deemed complete. Future enhancements and extensions of the Bridgewater State University mobile applications/services will be handled as new and separate projects.

2

| [Bridgewater State University] | PROJECT CHARTER |
| --- | --- |
| [BSU Mobile] | [Version Number 1.2] |

- Critical Success Factors

Describe the factors or characteristics that are deemed critical to the success of a project, such that, in their absence the project will fail.

  - The scope of this project is defined as the deliverables identified in section 1.4. The scope cannot be changed without a completed Project Change Request form, approved by the Project Sponsor, as identified in section 3.2.

  - Laser focused project management and work execution due to compressed timeline.

- Assumptions

Describe any project assumptions related to business, technology, resources, scope, expectations, or schedules.

  - All BSU staff members identified as members of this project team will have sufficient schedule availability to accomplish all assigned tasks on this project.

  - The BSU Project Manager will manage this project in accordance with the BSU Project Management Methodology.

  - Due to the compressed timeline of this project (July 1, 2013) project initiating, project planning, and project executing activities may occasionally happen in parallel.

- Constraints

Describe any project constraints being imposed in areas such as schedule, budget, resources, products to be reused, technology to be employed, products to be acquired, and interfaces to other products. List the project constraints based on the current knowledge today.

Time Constraints:

- Project must be completed by July 1, 2013. Scope Constraints:

- Scope is identified as only the deliverables identified in Section 1.4.

- Scope is limited to Banner, Moodle, Events Calendar, Campus News, Bus Schedule, and Dining Hall applications/services.

Resource Constraints:

- Resources identified in Section 3.2 must be available to execute assigned tasks as defined in the project plan.

Cost Constraints:

- No additional cost items are included within the scope of this project.

3

| [Bridgewater State University] | PROJECT CHARTER |
| --- | --- |
| [BSU Mobile] | [Version Number 1.2] |

Section 2.  Project Authority and Milestones

- Funding Authority

Identify the funding amount and source of authorization and method of finance (i.e., capital budget, rider authority, appropriated receipts) approved for the project.

No requirements for additional funding have been identified during project initiation. Should any additional funding need be identified at a later date the Project Manager will initiate a Project Change Request form, to be approved by the Project Sponsor identified in section 3.2.

- Project Oversight Authority

Describe management control over the project. Describe external oversight bodies and relevant policies that affect the agency governance structure, project management, and/or vendor management.

The BSU Project Manager identified in section 3.2 is responsible for all project planning, execution, and the coordination of all project activities and resources. The Project Manager will manage the project in accordance with the Bridgewater State University Project Management Methodology.

2.3	Project Stakeholders

List all project stakeholders.

|  | Stakeholders |  | Project Involvement |  |
| --- | --- | --- | --- | --- |
|  | VP of IT |  | Project Sponsor – Responsible for defining project goals and |  |
|  | Pat Cronin |  |  |  |
|  |  |  | providing resources to achieve those goals. |  |
|  | Asst. VP of Application Development |  | Project Manager – Responsible for the timely completion of all |  |
|  | Ray Lefebvre |  |  |  |
|  |  |  | project deliverables. |  |
|  | Director of Project Management |  | PMO Representative – Responsible for insuring project |  |
|  | Tom Groh |  |  |  |
|  |  |  | management best practices. |  |
|  | Project Team Members |  | Selected IT Staff members will provide subject matter expertise to |  |
|  |  |  | deliver specific deliverables related to their specific specialties. |  |
|  | BSU IT Staff |  | Will ultimately support mobile apps delivered by this project. |  |
|  | DUB Labs |  | Provider of Mobile Application Platform. |  |
|  | BSU Students |  | Users of mobile apps delivered by this project. |  |
|  | BSU Faculty & Staff |  | Users of mobile apps delivered by this project. |  |

4

| [Bridgewater State University] | PROJECT CHARTER |
| --- | --- |
| [BSU Mobile] | [Version Number 1.2] |

- Major Project Milestones

List the project’s major milestones and deliverables and the planned completion dates for delivery. This list should reflect products and/or services delivered to the end user as well as the delivery of key project management or other project-related work products.

The list below represents the current projections for this project’s major milestones and deliverables. A more detailed project plan with exact dates and resource assignments that addresses the scope of this project will follow the approval of this project charter.

|  | Milestone/Deliverable |  | Planned Completion |
| --- | --- | --- | --- |
|  |  |  | Date |
|  | Project Charter Completed & Approved |  | May 10, 2013 |
|  | Project Plan Completed & Approved |  | May 24, 2013 |
|  | DUBLabs Non-Middleware & Middleware Integration Tasks Completed |  | May 30, 2013 |
|  | Communication Plan Completed |  | June 10, 2013 |
|  | Initial Campus Communication |  | June 10 – 27, 2013 |
|  | Events Calendar Set Up Completed |  | June 14, 2013 |
|  | Campus News Set Up Completed |  | June 14, 2013 |
|  | Bus Schedule Setup Completed |  | June 14, 2013 |
|  | Dining Halls Setup Completed |  | June 14, 2013 |
|  | Testing Plan Completed |  | June 14, 2013 |
|  | Testing and Refinement Completed |  | June 30, 2013 |
|  | Target Go-Live Date |  | July 1, 2013 |
|  | Official Announcement |  | July 1, 2013 |
|  | On Going Campus Communication |  | July – September 2013 |
|  | Project Follow Up Completed |  | August 6, 2013 |
|  | Project Closeout Completed |  | August 20, 2013 |

5

| [Bridgewater State University] | PROJECT CHARTER |
| --- | --- |
| [BSU Mobile] | [Version Number 1.2] |

Section 3.  Project Organization

- Project Structure

Describe the organizational structure of the project team and stakeholders.

The Project Manager will develop the project timeline and coordinate the project resources. The Project Manager will also be responsible for all project deliverables and to regularly report the status of the project to the Project Sponsor(s).

The Project Team will be directed by the Project Manager identified in section 3.2. Certain Project Team members will be involved only in the portion of the project that involves their specific area of expertise or responsibility.

- Roles and Responsibilities

Summarize roles and responsibilities for the project team and stakeholders identified in the project structure above.

|  | Project Role |  |  | Who |  |  | University Role |  |  | Project Responsibilities |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sponsor |  |  | Pat Cronin |  | VP of Information |  | Project Sponsor – Responsible for |
|  |  |  |  |  |  |  | project approval & sign-off. |
|  |  |  |  |  |  |  | Technology |  |  |
| Project Manager |  |  | Ray Lefebvre |  | AVP, App Development |  | Project Manager – Responsible for the |
|  |  |  |  |  |  |  | timely completion of all project |
|  |  |  |  |  |  |  |  |  |  | deliverables. Provides Banner |
|  |  |  |  |  |  |  |  |  |  | assistance. |
| PMO |  |  | Tom Groh |  | Director, IT Projects |  | Project Management and Oversight |
|  |  |  |  |  |  |  | responsibilities. |
| Project Team |  |  | Eileen O’Sullivan |  | Director, Web Services |  | Assists with branding, configuration, |
|  |  |  |  |  |  |  | and web integration. |
| Project Team |  |  | Tim Wenson |  | LMS Administrator |  | Provides LMS assistance. |
| Project Team |  |  | Jen Lavoie |  | System Administrator |  | Provides systems assistance. |
| Project Team |  |  | Jim Govoni |  | Networking |  | Provides networking assistance. |
| Project Team |  |  | Trish Jones |  | Asst. Director, CSS |  | Interfaces with students and provides |
|  |  |  |  |  |  |  | communications assistance. |
| Project Team |  |  | Steve Zuromski |  | Acting AVP, Infrastructure |  | Assists with infrastructure issues. |

6

| [Bridgewater State University] | PROJECT CHARTER |
| --- | --- |
| [BSU Mobile] | [Version Number 1.2] |

Section 4.	Project Charter Approval

Approval of the Project Charter indicates an understanding of the purpose and content described in this deliverable. By signing this deliverable, each individual agrees work should be initiated on this project and necessary resources should be committed as described herein.

|  | Approver |  |  | Title |  | Signature |  | Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Name |  |  |  |  |  |  |  |
| Pat Cronin |  | VP Information Technology |  |  |  |  |
| Ray Lefebvre |  | AVP Application Development , |  |  |  |  |
|  |  |  |  | Project Manager |  |  |  |  |
| Tom Groh |  | Director of IT Projects |  |  |  |  |

7