COMPLIANCE PROJECT

PLAN

(a.k.a. Project Charter)

Prepared By:

_________________________ Project Lead (s)

Date:  _____________

Approved By: _________________________

Project Sponsor (s)

Date:  _____________

Note: Appendix 1 summarizes the responsibilities of the Project Lead and Project Sponsor.

Contents

- Project Objectives

- Project Scope

- Roles and Responsibilities

- Methodology

- Key Stakeholders

- Potential Issues and Constraints

- Project Milestones

- Analysis and Reporting

- Budget

Note: The length and detail included in this plan should be commensurate with the complexity of the project. While the intent is to bring a disciplined project management approach to the project, and to communicate this approach to both team members and management, inordinate amounts of time should not be used to produce a long, narrative-style plan. Charters may vary from 1 page to several pages, depending on the number of staff or regions involved, the complexity of the methodology or implementation plan, the magnitude of issues or risks etc. ~please removed this paragraph from final copy~

Compliance Project Plan Template - Revised Aug ’04	2

- Project Objectives:

  - Succinctly state the purpose of the project, focusing on what will be different because this project has been undertaken.

  - Include relevant context/ background information and the rationale for the project (i.e., why the project is necessary). This information should reinforce the business reasons for undertaking the project.

  - The objectives should be clearly stated and must be agreed to by the project sponsor and any working or steering groups.

  - The objectives should be specific, attainable, measurable and clearly stated so that the intent is understood and the results can be measured.

- Project Scope:

    - State what work, processes, or activities are “in scope” and “out of scope”. Scope “creep” is an important contributor to project failure.

    - For multi-year projects, define the time period for which this scope applies.

- Roles and Responsibilities:

  - Identify project lead, team members and other key resources across the Ministry (and potentially other agencies if there is shared responsibility for the project).

  - Identify area of representation, function and role on the project team.

  - Identify internal roles and responsibilities among sections, divisions and region/Victoria work units.

  - In addition to the core team, identify members of steering committees, advisory committees and other groups involved in the project.

  - It may be useful to summarize this information in a table.  For example:

| Name | Role | Responsibility |
| --- | --- | --- |
| C. Peters | Project Sponsor | See Appendix 1 |
| M. Madsen | Project Lead | See Appendix 1 |
| K. Calder | Team member | Develop methodology and |
|  |  | reporting tools |
| S. Smirk | Team member | Data analysis |
| P. Walker | auditor | Conduct site visits |
| J. Murdoch | Team member | Summarize and |
|  |  | communicate results |
| Etc. |  |  |

| Compliance Project Plan Template - Revised Aug ’04 | 3 |
| --- | --- |

- Methodology

    - Briefly describe project methodology, if it has been determined.

    - Particularly where more than one region is involved, consider using a standardized data collection form to facilitate compilation and analysis of the findings.

- Key Stakeholders:

  - Highlight stakeholders (internal and external) whose interests must be considered throughout the project

i.e.a)  who are you inspecting?

      - who has an interest in your results?

–   the sponsoring program

– the organization or business that is the focus of the compliance

–   other programs in the ministry?

–   an industry association?

  - Briefly summarize their interests, expectations and any potential issues or concerns.

- Potential Issues or Constraints:

  - Identify and communicate key issues or constraints that may affect the project results and develop a clear plan to address the concerns.

  - Detail the types of barriers or risks to successfully completing the project and identify activities/deadlines which may affect the success of the project.

  - Highlight contingencies to address issues of significant non-compliance or immediate threats to the environment/ human health.

- Project Milestones:

  - Establish the major milestones for the project and the schedule at which each of these milestones must be met.

  - At the outset of the project an initial time estimate should be made for each phase or activity (e.g. field work, data summary, analysis).

  - Once a more detailed work plan is prepared, this section should be updated to update the project schedule.

  - Establish any review points at which the project requires further authorization.

  - This information can be effectively summarized in table form:

| Project Milestone | Timeline for | Responsibility |
| --- | --- | --- |
| (key activities or outputs) | Completion |  |
| Vet project charter with all team | July 15 | M. Madsen |
| members |  |  |
| Methodology and tools finalized | July 30 | K. Calder |

Compliance Project Plan Template - Revised Aug ’04	4

| Field investigations | Aug 6 – Sept. 29 | P. Walker |
| --- | --- | --- |
| Data Analysis | Oct. 2004 | S. Smirk, P. Walker |
| Summarize results | Nov. 10 | J. Murdoch |
| 1 draft internal report & circulate | Nov. 30 | J. Murdoch |
| for comments |  |  |
| Final draft internal report | Dec. 15 | J. Murdoch |

- Analysis and Reporting:

    - Briefly describe the primary audience for the project results, and the form that “reporting” will take. For example, will results be made public, or kept for internal use only? Will a comprehensive provincial overview report be produced or detailed regionally-specific reports? Will a concise summary report suffice?

    - When it is anticipated that a formal report will be produced for public audiences, Public Affairs Bureau should be consulted during the early stages of the project.

    - At a minimum, project results should be shared with the “client”, and made available to all appropriate program staff in the Division. Other target audiences for release of findings include:

      - All ministry staff

      - Other provincial agencies

      - Other government agencies (Local, Federal)

      - Industry/ Business associations

      - General public

- Budget:

  - Summary of budget requirements for current and future fiscal years.

  - Identify funds currently secured for the project, and the unsecured funds necessary to complete the project (unsecured funding should also be identified under Potential Issues or Constraints.

Example:

| Project Expense | $ |  | Source |
| --- | --- | --- | --- |
| Travel | $1,500 |  | Participants base |
|  |  |  | budget |
| Equipment – specify | $2,000 |  | ESD Capital budget |
| Contract for specialized | $1,000 |  | Unsecured |
| data analysis |  |  |  |  |
| Materials & supplies | $500 |  | ESD Region base |
| (printing materials, etc.) |  |  | budget |
| Total | $6.000 |  |  |  |

Compliance Project Plan Template - Revised Aug ’04	5

Appendix 1

Roles and Responsibilities

Project Sponsor

- Sponsors shape and define the project purpose and scope, but do not have day-to-day responsibilities for project planning and implementation.

- Specifically, the sponsor’s role is to::

–   Provide strategic guidance and direction

– Champion the project within division, business area (s) or stakeholder organizations

–   Liaise with senior ministry staff

–   Ensure the necessary resources are available

– Assist Project Lead to resolve cross-ministry and cross-divisional issues, if necessary

–   Approves Project Plan (upon request)

Project Lead

- The success of a project is directly linked to the skills and commitment of the project lead. This position requires an individual commitment, as well as the support of one’s immediate supervisor. This commitment should be documented in an EPDP.

- Specifically, the project lead’s role is to:

– Prepare and get approval for the Project Plan (scope, deliverables)

– Provide day-to-day project management, overall business direction, and set priorities

–   Ensure resources are available for project

– Effectively manage the project, the project team and the project activities to successful completion

- Manage the time, scope, quality and cost aspects of the project

- Manage risk, issues tracking and resolution

- Monitor overall progress

- Identify and manage stakeholders

- Set the climate for the team

- Resolve inter-project issues

| Compliance Project Plan Template - Revised Aug ’04 | 6 |
| --- | --- |