APPENDIX C

Project Plan Template

PROJECT EXECUTION PLAN FOR PROJECT

Note: this plan covers the minimum information required in order to gain approval for a project. Additional information may be included in appendices at the back of the plan. For any sections of this document left blank, please write N/A in the corresponding space and provide an explanation at the end of the document for not including this information.

EXECUTION PLAN REVISION HISTORY

|  | Implemented | Revision | Approved | Approval |  |
| --- | --- | --- | --- | --- | --- |
| Version # | by | Date | by | Date | Reason |

| Table of Contents |  | 2.3 | Assessment of Probability |
| --- | --- | --- | --- |
| 1. | PROJECT OVERVIEW |  |  | and Consequence (Quantitative) |
|  |  |  | 2.4 | Mitigation Strategies |
|  | 1.1 | Purpose, Scope and Objectives, |  |  |  |
|  |  |  | 3. | PROJECT SCHEDULE |
|  |  | and Business Case |  |  |
|  |  |  |  | 3.1 | Activity Duration Estimates |
|  |  | 1.1.1 | Scope |  |  |  |
|  |  |  |  |  | 3.2 | Gantt Chart |
|  |  | 1.1.2 Statement of Work (SOW) |  |  |  |
|  |  |  |  | 3.3 | Activity Network |
|  |  | 1.1.3 | Business Case |  |  |  |
|  |  |  |  | 4. | PROJECT BUDGET |
|  | 1.2 | Project Deliverables |  |  |
|  | 1.3 | Project Organization |  | 4.1 | Project Resources |
|  | 1.4 | Work Breakdown Structure (WBS) |  | 4.2 | Other costs |
|  |  | 1.4.1 | Task description documentation |  | 4.3 | Cost estimates |
|  |  | 1.4.2 | Organization Breakdown |  | 4.4 | Time-phased budget |
|  |  |  | Structure (OBS) | 5. | COMMUNICATIONS MANAGEMENT |
|  | 1.5 | Responsibility Assignment Matrix | 6. | TRACKING AND STATUS UPDATES |
|  |  | (RAM) |  | 6.1 | Tracking method |
|  | 1.6 | Work Authorization |  | 6.2 | Notification record |
|  | 1.7 | Project Charter |  | 6.3 | Control systems |
| 2. | RISK ASSESSMENT | 7. | PROJECT CLOSE-OUT |
|  | 2.1 | Risk Identification |  | 7.1 | Close cost accounts |
|  | 2.2 | Assessment of Probability |  | 7.2 | Lessons Learned |
|  |  | and Consequence (Qualitative) |  |  |  |

1.	Project Overview—This section is intended to provide a brief background description of the project, including motivation, goals and objectives, success criteria by which it will be evalu-ated, major project deliverables, and identified constraints. See Chapter 5 for development of project scope.

1.1	Purpose, Scope and Objectives, and Business Case

Describe the purpose of the project here. What are the key deliverables; that is, major items to be delivered to the customer, other stakeholders, suppliers, or other parties.

1.1.1	Scope

Describe the project scope in general terms. Include a problem statement, detailed steps in requirements gathering (who was consulted, when?), information gather-ing (critical features uncovered from investigation), project constraints, alternatives analysis, and business case documentation.

520

Execution Plan Revision History	521

1.1.2	Statement of Work (SOW)

Include a detailed SOW for the project. Include:

- Key milestones

- Resource requirements

- Risks and concerns

- Acceptance criteria

1.1.3	Business Case

Insert the project Business Case here. You can find an explanation of the business case in Chapter 5. Briefly identify the business needs to be satisfied, the feasibility of the project, a description of internal and external forces likely to affect the proj-ect, a comparative analysis of the costs and benefits of this project over alternative solutions, and time estimates to return on investment. Identify how the satisfaction of business needs will be determined.

1.2	Project Deliverables—List the major items or project features to be delivered to the cli-ent. Include sign-off documentation from client to demonstrate their concurrence with the deliverable set.

1.3	Project Organization—Indicate all project team members, their specific roles, and project organization hierarchy. Where appropriate, indicate joint responsibility between project man-ager and functional manager. Develop project team reporting structure and include sponsor and/or executive team sign-off. See Chapter 3 for examples of project organization types.

1.4	Work Breakdown Structure (WBS)—Insert a WBS for the project, including all key deliverables and work packages. Include sign-off from project stakeholders on WBS.

1.4.1	Include project task description documentation

If appropriate, complete project task description data sheets (for an example, see Figure 5.5 from Chapter 5.

1.4.2 Include an organization breakdown structure (OBS) if needed. Identify all cost accounts across cooperating departments in the organization. See Figure 5.8 from Chapter 5.

1.5	Responsibility Assignment Matrix—Include a copy of a RAM for the project identifying all team members by WBS task code, including tasks for which they assume responsibil-ity, notification, support, or approval upon completion. See Figure 5.10 from Chapter 5.

1.6	Work Authorization—Include a copy of the contract or specific mention of contract terms and conditions. Include all penalty clauses and specific events that will trigger execution of penalties. Include all notification information, including members of the organization to be notified of changes in contract terms.

1.7	Project Charter—Include a copy of the project charter here. Include the formal sanction of the project and authorization to apply organizational resources to the project’s execu-tion. See an example in the Appendix to Chapter 5.

- Risk Assessment—This section requires evidence of project risk assessment. The section is divided into subsections on identification of risks, analysis (assessment of risk probability and consequences), and mitigation strategies. See Chapter 7 for methods for risk management.

2.1  Risk Identification—Identify all relevant risk variables for the project, including a brief description of the risk variable and the ways in which it is likely to affect the project.

2.2 Assessment of Probability and Consequence (Qualitative)—Insert a qualitative risk as-sessment matrix in this space. Give evidence of how you arrived at this assessment, includ-ing sign-offs from key project stakeholders participating in the risk assessment exercise.

Sample Qualitative Risk Assessment Matrix

|  | Low Consequences | High Consequences |
| --- | --- | --- |
| Low Likelihood | Low Priority | Medium Priority |
| High Likelihood | Medium Priority | High Priority |

2.3	Assessment of Probability and Consequence (Quantitative)—Insert a quantitative assessment of probability and consequences, clearly identifying the criteria used for determining both probability of failure and consequence of failure. Insert this analysis here.

- Appendix C  r Project Plan Template

2.4	Mitigation Strategies—Identify individual mitigation strategies for each high priority risk factor. Briefly describe the strategy as either: Accept, Minimize, Transfer, or Share and specify actions to be taken in order to accomplish the strategy.

- Project Schedule—This section addresses the duration estimates for all project activities, their activity networks, project critical path, and estimated project duration. A copy of the approved project schedule, including both activity network and Gantt chart, should be inserted in this section of the execution plan. See Chapters 9 and 11 for methods for project schedule development.

3.1 Activity Duration Estimates—Insert table with all activity duration estimates shown. Indicate if each estimate was derived stochastically (through PERT probability estimates) or deterministically. Add sign-off documentation from key organization members, in-cluding the project sponsor, that supports these duration estimates.

3.2 Gantt Chart—Insert copy of project Gantt chart from MS Project output file. On the chart, make sure and identify the project critical path, estimated time to completion, and resource assignments. Indicate all activity precedence relationships, including any lag requirements. Show all milestones and other significant mid-project stages, including scheduled supplier delivery dates (where appropriate).

3.3 Activity Network—Provide activity-on-node (AON) project network from MS Project output file.

- Project Budget—This section includes activity cost estimation and the project budget. All direct and indirect costs should be included as well as the method used to develop fully loaded costs for all project resources. See Chapters 8 and 12 for examples of methods for cost estimation, fully loaded resource charges, time-phased budgeting, and resource leveling.

4.1  Project Resources—Identify all project resources. Include employment status (full-time, part-time, exemption status, etc.). Develop fully loaded cost table for all project resources.

4.2  Other costs—Identify all significant costs for materials, equipment, overhead, expediting, etc. 4.3  Cost estimates—Submit ballpark, comparative, and feasibility estimates. Show all infor-mation gathered to support these estimates. Identify who participated in the cost estimate

exercise. Provide final, definitive estimate with sponsor sign-off for final project budget. 4.4 Time-phased Budget—Submit time-phased budget with estimated expenses costed by

project duration increments (weeks, months, quarters, etc.).

- Communications Management—This section identifies all critical communication chan-nels for project stakeholders, frequency of communications, types of information to be com-municated, and project status tracking plan. Where appropriate, include electronic media used for collaborative purposes (e.g., Google Docs, Yammer, Facebook, etc.). Also, in cases of geographically dispersed project teams, indicate methods for regular communication. See discussion from Chapter 6 on team communication methods. An example of a communica-tion management protocol is shown below.

| Purpose of |  | Media or mechanism |  |  |
| --- | --- | --- | --- | --- |
| communication | Schedule frequency | used | Called by: | Participants |
| Status updates | Weekly | Meeting and/or | Project manager | Full project team |
|  |  | teleconference |  |  |
| Exception/variance | As needed | Meeting and/or | Project manager or | Impacted team members |
| reports |  | teleconference | technical lead | and client |
| Project reviews | Monthly or at milestone | Meeting and/or | Project manager | Full project team, sponsor |
|  |  | teleconference |  |  |
| Configuration changes | As changes are approved | Meeting for impacted | Project manager, | Impacted team members |
|  |  | parties; e-mail for team | sponsor or technical | and client |
|  |  |  | lead |  |
| Supplier coordination | As needed prior to and | Phone call | Supply chain lead | Project manager and |
|  | post deliveries |  |  | supply chain lead |
| Emergency or critical | As needed | Face to face | Any team member | Full project team |
| events |  |  |  |  |

Execution Plan Revision History	523

- Tracking and Status Updates—This section of the plan indicates the methods the project team will use to regularly update the project status, including methods for tracking project progress, and which organizational stakeholders receive notification of project status. See Chapter 13 for examples of tracking and status updating methods.

6.1 Tracking method—Show the method used to track project status (S-curve, earned value, milestones, etc.). Indicate the regularity of these assessments (i.e., monthly, as needed, upon completion of major deliverables, etc.). For earned value assessments, indicate how you will provide updated cost performance index (CPI) and schedule performance index (SPI) data in a sample format as shown below.

| Date | CPI | Trend | SPI | Trend |
| --- | --- | --- | --- | --- |

Month  1

Month  2

Month  3

6.2	Notification record—Maintain record of project status update communications. Indicate who received project updates and show sign-off by key stakeholders upon their receipt of status updates.

6.3	Control systems—Indicate the forms of project control that will be used for the project, including configuration control, design control, quality control, document control, and trend monitoring. Develop control documentation for each form of control you intend to use including a list of key organizational stakeholders who will be copied on all control documents and status updates.

- Project Close-out—In this section, all necessary project close-out documentation and sign-offs must be included. Work completed or soon-to-complete must be identified, as well as configuration management changes, all sign-off documentation, warranties, notices of completion, supplier contracts, and charges for or against suppliers must be recorded and formally documented. Include copies of client sign-off, including satisfaction of contracted terms and conditions. See Chapter 14 for examples of steps in project close-out.

7.1 Close cost-accounts—Complete and close all project cost-accounts and other financial closeouts.

7.2 Lessons Learned—Complete a Lessons Learned assessment that identifies all excep-tions and other problems, mitigation strategies employed, success of the strategies, and suggestions for the future, and include sign-off documentation that key project team members participated in Lessons Learned meetings. Develop and embed an action plan for future projects in the Lessons Learned documentation.