LOW LEVEL ROAD CONSTRUCTION SCHEDULE

|  | SPRING |  |  | SUMMER |  | FALL |  |  | WINTER |  |  | SPRING |  |  | SUMMER |  |  |  | FALL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2013 |  |  |  | 2013 |  |  | 2013 |  |  |  |  | 2013/14 |  |  | 2014 |  |  | 2014 |  |  |  |  | 2014 |  |  |
|  |  |  |  | SPIRIT TRAIL CONSTRUCTION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | OVERPASS PILING |  |  |  | EAST 3RD STREET OVERPASS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SUSPENSION BRIDGE |  |  | TIMBER BEAM BRIDGE |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Road Closure Required |  |  | CONSTRUCTION |  |  |  |  |  | CONSTRUCTION |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | - East 3rd St. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | LOW LEVEL ROAD CONSTRUCTION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  | ST. GEORGES TO ST. PATRICKS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  | ST. PATRICKS TO ST. DAVIDS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  | Road Closure/Detour |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Road Closure/Detour |  |
|  |  |  |  |  |  |  |  | Required |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Required |  |
|  |  |  |  |  |  |  |  |  | ST. DAVIDS TO NEPTUNE/CARGILL OVERPASS & MOODYVILLE PARK |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  | Reopening - |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Lane behind 500/600 Block 1ST St. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  | NEPTUNE/CARGILL OVERPASS TO EAST 3RD STREET |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  | EAST 3RD STREET TO GLADSTONE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  | Road Closure/Detour |  |  |  |  |  |  | Road Closure/Detour |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Required |  |  |  |  |  |  |  |  | Required |  |  |  |  |  |  |  |  |  |  |

NEPTUNE/CARGILL OVERPASS CONSTRUCTION

Two Road Closures -

Neptune/Cargill

ESPLANADE PARKING RESTRICTIONS

RAIL RELOCATION

DETOURS/ROAD CLOSURES WILL BE	*ALL DATES SUBJECT TO CHANGE

UP TO 8 HOURS IN LENGTH DURING OFF PEAK TIME

LOW LEVEL ROAD CONSTRUCTION SCHEDULE

|  | SPRING |  |  | SUMMER |  | FALL |  |  | WINTER |  | SPRING |  | SUMMER |  |  |  | FALL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2013 |  | 2013 | 2013 |  |  |  | 2013/14 |  | 2014 |  | 2014 |  |  |  |  | 2014 |  |  |
|  |  | SPIRIT TRAIL CONSTRUCTION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | OVERPASS PILING |  |  |  | EAST 3RD STREET OVERPASS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SUSPENSION BRIDGE |  |  | TIMBER BEAM BRIDGE |  |
|  |  |  |  |  |  |  |  |  | Road Closure Required |  |  | CONSTRUCTION |  |  |  |  |  | CONSTRUCTION |  |
|  |  |  |  |  |  |  |  |  |  |  |  | - East 3rd St. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | LOW LEVEL ROAD CONSTRUCTION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  | ST. GEORGES TO ST. PATRICKS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  | ST. PATRICKS TO ST. DAVIDS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | Road Closure/Detour |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Road Closure/Detour |  |
|  |  |  |  |  | Required |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Required |  |

ST. DAVIDS TO NEPTUNE/CARGILL OVERPASS & MOODYVILLE PARK

Reopening -

Lane behind 500/600 Block 1ST St.

NEPTUNE/CARGILL OVERPASS TO EAST 3RD STREET

EAST 3RD STREET TO GLADSTONE

| Road Closure/Detour |  | Road Closure/Detour |
| --- | --- | --- |
| Required |  | Required |

NEPTUNE/CARGILL OVERPASS CONSTRUCTION

Two Road Closures -

Neptune/Cargill

ESPLANADE PARKING RESTRICTIONS

RAIL RELOCATION

DETOURS/ROAD CLOSURES WILL BE	*ALL DATES SUBJECT TO CHANGE

UP TO 8 HOURS IN LENGTH DURING OFF PEAK TIME