Construction Management - I / Basics of Scheduling	Time Estimates / Scheduling

SAMPLE SCHEDULE for Individual Project - Construction Management - I. ( Retaining wall )

SCHEDULE OF WORKS

| ID | Task name |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | W o r k d a y s |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24 | 25 | 26 | 27 | 28 | 29 | 30 | 31 | 32 | 33 | 34 | 35 | 36 | 37 | 38 | 39 | 40 | 41 | 42 | 43 | 44 | 45 | 46 | 47 | 48 | 49 | 50 | 51 | 52 | 53 | 54 | 55 |

| 1 | Sheetwall piling |
| --- | --- |
| 2 | Excavation at the sheetwall |
| 3 | Excavating foundation trench, spreading, compacting, grading- and sloping |
| 4 | Shuttering foundation slab |
| 5 | Concreting foundation slab |
| 6 | Dismantle shuttering of foundation lab |
| 7 | Refill along foundation slab in more layers with compaction |
| 8 | Shuttering wall and scaffolding |
| 9 | Concreting wall |
| 10 | Dismantle wall shuttering and scaffolding |
| 11 | Slope (hollow) excavation |
| 12 | Grading before the wall, rendering slope |
| 13 | Embankment building |
| 14 | Grading on the embankment |
| 15 | Porous backfill behind the wall |
| 16 | Pulling out sheetwall planks |

Section A1 L=300m Section B L =300m Secti on A2 L=300m

| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24 | 25 | 26 | 27 | 28 | 29 | 30 | 31 | 32 | 33 | 34 | 35 | 36 | 37 | 38 | 39 | 40 | 41 | 42 | 43 | 44 | 45 | 46 | 47 | 48 | 49 | 50 | 51 | 52 | 53 | 54 | 55 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

SCHEDULE OF LABOUR

| No |  | Skill |  |  | Lmax | Lmean |  | W o r k d a y s |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 |  | 16 |  | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24 | 25 | 26 | 27 | 28 | 29 | 30 | 31 | 32 | 33 | 34 | 35 | 36 | 37 | 38 | 39 | 40 | 41 | 42 | 43 | 44 | 45 | 46 | 47 | 48 | 49 | 50 | 51 | 52 |
|  | at site |  |  | 18 | 18 | 18 | 19 | 19 | 19 | 22 | 22 | 22 | 26 | 26 | 26 | 36 | 36 | 39 | 38 | 38 | 38 | 38 | 39 | 39 | 39 | 39 | 39 | 39 | 39 | 33 | 33 | 33 | 34 | 34 | 34 | 35 | 34 | 34 | 34 | 33 | 35 | 28 | 27 | 28 | 34 | 32 | 30 | 30 | 30 | 30 | 21 | 21 | 20 | 20 | 20 | 14 | 8 | 4 |
| 1. | Labourer | at woodyard | 40 |  | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 3 | 0 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 2 | 2 | 2 | 1 | 1 | 1 | 0 | 1 | 1 | 1 | 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Summa |  |  | 20 | 20 | 20 | 21 | 21 | 21 | 24 | 24 | 24 | 28 | 28 | 28 | 38 | 39 | 39 | 39 | 39 | 39 | 39 | 40 | 40 | 40 | 40 | 40 | 40 | 40 | 35 | 35 | 35 | 35 | 35 | 35 | 35 | 35 | 35 | 35 | 35 | 35 | 28 | 27 | 28 | 34 | 32 | 30 | 30 | 30 | 30 | 21 | 21 | 20 | 20 | 20 | 14 | 8 | 4 |
|  | preparatoty works at woodyard |  |  | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 10 | 2 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 2 | 4 | 4 | 4 | 6 | 0 | 5 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 1 |  |  |  |  |  |  |  |  |
| 2. | Carpenter | shuttering, scaffold, assembly at site | 27 |  |  |  |  | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 17 | 17 | 25 | 23 | 23 | 23 | 23 | 23 | 23 | 23 | 23 | 23 | 23 | 23 | 23 | 23 | 23 | 23 | 23 | 23 | 25 | 23 | 23 | 23 | 21 | 22 | 15 | 12 | 12 | 12 | 12 | 12 | 12 | 12 | 12 | 3 | 3 |  |  |  |  |  |  |
|  | Summa |  |  | 8 | 8 | 8 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 25 | 27 | 27 | 27 | 27 | 27 | 27 | 27 | 27 | 27 | 27 | 27 | 27 | 27 | 27 | 27 | 27 | 27 | 27 | 27 | 27 | 27 | 27 | 27 | 27 | 22 | 20 | 14 | 14 | 14 | 14 | 14 | 14 | 14 | 13 | 3 | 3 | 0 | 0 | 0 | 0 | 0 | 0 |
| 3. | Blacksmith | 4 |  | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 2 | 2 | 2 | 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. | Equipment operator | 21 |  | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 8 | 8 | 8 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 9 | 9 | 9 | 18 | 14 | 14 | 14 | 14 | 14 | 14 | 14 | 14 | 21 | 21 | 21 | 22 | 20 | 20 | 17 | 19 | 13 | 13 | 13 | 13 | 13 | 12 | 12 | 11 | 4 | 4 | 2 |  |  |
| 5. | Summa | 83 | 59,73 | 37 | 37 | 37 | 40 | 40 | 40 | 43 | 43 | 43 | 50 | 50 | 50 | 77 | 80 | 80 | 80 | 80 | 80 | 80 | 81 | 81 | 81 | 78 | 78 | 78 | 87 | 76 | 76 | 76 | 76 | 76 | 76 | 76 | 76 | 83 | 83 | 83 | 79 | 68 | 61 | 59 | 67 | 59 | 57 | 57 | 57 | 56 | 36 | 36 | 31 | 24 | 24 | 16 | 8 | 4 |
| . | Lmax |  | 83 |  |
|  | Labour variancy indicatrix : | K = |  |  | = |  |  |  |  | = 1,39 |  |
|  |  |  | Lmean |  | 59,73 |  |  |  |
| SCHEDULE OF EQUIPMENT |
| No | Equipment name | Series | Work | Efficience |  | pcs |  | W | o r | k d | a y s |  |
|  |  |  | calculated | applied | % |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 |  | 16 |  | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24 | 25 | 26 | 27 | 28 | 29 | 30 | 31 | 32 | 33 | 34 | 35 | 36 | 37 | 38 | 39 | 40 | 41 | 42 | 43 | 44 | 45 | 46 | 47 | 48 | 49 | 50 | 51 | 52 | 53 |
| 1. | Vibratory piledriver (piling) | VM101 | 570 | 576 | 99 | 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2. | Mobile crane /13,7 m beam/ | SD100 |  |  |  | 2 |  |  |  |  |  |  |  |  |  |  | 2 |  |  |  |  |  |  |  |  |  |  |  |  | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 1 |  |  |  |  | 2 |  |  |  |  |  |  | 1 |  |  |
| 3. | Excavator /1 m3 bucket, front shovel/ | YUMBO H-90 | 320 | 340 | 94 | var |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 2 |  |  |  |  |  |  | 4 |  |  |  |  |  |  |  | 2 |  |  |  |  |  |  |  |  |  |  |
| 4. | Backhoe excavator /0,24 m3 bucket/ | KSH-45A |  |  | 100 | 1 |  |  |  |  |  |  |  |  |  |  |  |  | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5. | Poker vibrator | F-7 |  |  |  | 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6. | Mixer truck | STATIS AM-130 |  |  |  | var |  |  |  |  |  |  |  |  |  | 3 |  |  |  | 7 |  |  |  |  |  |  |  |  | 8 |  |  |  |  |  |  |  |  |  |  | 9 |  |  |  |  |  |  |  |  | 6 |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. | Tamper /benzine/ | CO-10 | 267 | 310 | 86 | 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. | Pump truck | ABS 241 | 260 | 400 | 65 | 1-2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. | Pump truck | ABP-30 | 88 | 100 | 88 | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10. | Dozer | KT-50 | 533 | 660 | 81 | var |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 2 |  |  |  |  |  |  |  | 4 |  |  |  |  |  |  | 2 |  |  |  |  |  |  |  |  |  |
| 11. | Vibratory roller compactor | VVS-7 | 939 | 1330 | 71 | var |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 1 |  |  |  |  |  |  |  |  |  |  |  | 4 |  |  |  |  |  |  |  | 7 |  |  |  | 4 |  |  |  |  | 3 |  |  |  |  |  |  |  |  |  |
| 12. | Vibratory piledriver (pull out) | VM-102 | 285 | 288 | 99 | 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 1 |  |  |  |  | 2 |  |  |  |  |  |  | 1 |  |  |
| 13. | Autocrane | AB-0632 |  |  |  | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

BUTE DCTM / Engineering Programs in English / 2000-	Dr. László Soós - Dr. Zoltán András Vattai