Revised November 22, 2013

BUDGET JUSTIFICATION EXAMPLE—Healthy Youth Clinic (HYC) Construction

Project Type: Construction

Total Grant Request = $440,000

Total Project Cost = $509,000

HYC will completely renovate 2,000 square feet within the existing school based health center (SBHC) and construct a 320 square foot addition. The space will be reconfigured to provide a more controlled waiting area with better circulation and to improve the exam room and records rooms. The restrooms will be renovated to comply with accessibility requirements und the Americans With Disabilities Act and local building codes. The addition will add a third examination room and an additional office. In addition, the roof above the existing exam rooms will be replaced, a sign will be installed at the entrance of the facility, and moveable medical and office equipment will be purchased. These improvements will result in a larger and better organized space, well suited to the services available to the student patient population.

The total HYC project cost is equipment cost. The balance

$509,000. This application requests $440,000 to support the total construction and of $69,000 will be paid directly by HYC out of funds in hand.

Construction expansion is anticipated to begin in March 2013 and completed by February 2014.

|  |  | OTHER |  |
| --- | --- | --- | --- |
|  |  | ALLOWABLE |  |
|  | ALLOWABLE COSTS—SBHCC | COSTS | UNALLOWABLE COSTS |
| Line 1— | $3,600 is allocated to pay HYC’s |  |  |
| Administrative and | project manager (for work associated |  |  |
| legal expenses | with the construction project) and |  |  |
|  | $29,500 is allocated for an |  |  |
|  | environmental analysis and costs |  |  |
|  | associated with evaluation of the |  |  |
|  | environmental effects of proposed |  |  |
|  | activities and producing an |  |  |
|  | Environmental Statement to the local |  |  |
|  | authorities. |  |  |
|  | Total: $33,100 |  |  |
| Line 2—Land, | The current facility is owned by HYC. |  |  |
| structures, right- | No additional land is required for this |  |  |
| of-way, appraisals, | project. |  |  |
| etc. |  |  |  |
| Line 3—Relocation | Although temporary relocation will be |  |  |
| expenses and | required for this project, no costs are |  |  |
| payments | anticipated for this classification. |  |  |
| Line 4— | $39,000 is the cost for the architectural |  |  |
| Architectural and | and engineering fees, which will cover |  |  |
| engineering fees | the following: structural, civil |  |  |
|  | engineering, mechanical and electrical |  |  |
|  | design; bid construction documents |  |  |
|  | (plans and specifications); and |  |  |
|  | assistance during the construction |  |  |
|  | bidding (answer questions presented |  |  |
|  | by the contractors). |  |  |
|  | Total: $39,000 |  |  |
| Line 5—Other | No other architectural or engineering |  |  |
| architectural and | fees are anticipated for this project. |  |  |
| engineering fees |  |  |  |

|  |  |  |  |  | Revised November 22, 2013 |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | OTHER |  |
|  |  |  |  | ALLOWABLE |  |
|  |  |  | ALLOWABLE COSTS—SBHCC | COSTS | UNALLOWABLE COSTS |
|  | Line 6—Project |  | $12,000 is the cost to cover the |  |  |
|  | inspection fees |  | following services: inspections by the |  |  |
|  |  |  | local department of building |  |  |
|  |  |  | construction, shop drawing and |  |  |
|  |  |  | submittal review; contractor payment |  |  |
|  |  |  | certification; final construction |  |  |
|  |  |  | inspection; project close out; fees for |  |  |
|  |  |  | topographic survey; and the |  |  |
|  |  |  | soil/foundation investigation. |  |  |
|  |  |  | Total = $12,000 |  |  |
|  | Line 7—Site work |  | $8,000 is the total site work, which |  |  |
|  |  |  | includes: tree removal, grading, |  |  |
|  |  |  | seeding of disturbed areas and |  |  |
|  |  |  | connection to underground utilities. |  |  |
|  |  |  | Total: $8,000 |  |  |
|  | Line 8—Demolition |  | $10,000 is the total cost associated |  |  |
|  | and removal |  | with removal of a portion of the exterior |  |  |
|  |  |  | wall and window, roof removal and |  |  |
|  |  |  | removal of portions of the existing |  |  |
|  |  |  | partitions. The cost also includes |  |  |
|  |  |  | removal of the existing ceilings, lights, |  |  |
|  |  |  | flooring and finish materials. |  |  |
|  |  |  | Total: $10,000 |  |  |
|  | Line 9— |  | $160,000 is the total construction cost |  | $125,000 is the cost for the |
|  | Construction |  | to renovate the existing 2,000 square |  | replacement of the roof of the |
|  |  |  | feet, including installation of new |  | building that is over areas not part |
|  |  |  | partitions, new ceilings and lights, new |  | of the school based health care |
|  |  |  | flooring and painting throughout the |  | center. |
|  |  |  | facility. The roof of part of the SBHC |  |  |
|  |  | will be replaced. $80,000 is the total |  |  |
|  |  | cost to construct an addition of 320 |  |  |
|  |  | square feet. The construction budget is |  |  |
|  |  | derived from the following cost |  |  |
|  |  | breakdown: structural ($16,000), |  |  |
|  |  | architectural ($24,000), mechanical |  |  |
|  |  | ($22,400), and electrical ($17,600). |  |  |
|  |  |  | The structural cost of $16,000 is |  |  |
|  |  |  | comprised of the following: footing |  |  |
|  |  |  | excavation, 6” compacted base course, |  |  |
|  |  |  | concrete wall footing, concrete slab on |  |  |
|  |  |  | grade, exterior, and roof structure. |  |  |
|  |  |  | Moreover, the architectural cost of |  |  |
|  |  |  | $24,000 is comprised of the following: |  |  |
|  |  |  | woods and plastic (cabinets and |  |  |
|  |  |  | casework, shelving, table counter tops); |  |  |
|  |  |  | thermal and moisture (roofing, building |  |  |
|  |  |  | insulation, flashing, and sheet metal, |  |  |
|  |  |  | sealants); doors and windows (metal |  |  |

Revised November 22, 2013

ALLOWABLE COSTS—SBHCC

OTHER

ALLOWABLE

COSTS

UNALLOWABLE COSTS

|  |  | windows, wood doors, door hardware, |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | exterior window shutters, pass and |  |  |  |
|  |  | observation window, glazing-laminate |  |  |  |
|  |  | exterior); finishes (ceiling suspension, |  |  |  |
|  |  | gypsum board (wall |  |  |  |
|  |  | tiles, acoustical ceiling, resilient |  |  |  |
|  |  | flooring, resilient wall base and |  |  |  |
|  |  | accessories, and painting); specialties |  |  |  |
|  |  | (toilet compartments, bulletin boards, |  |  |  |
|  |  | signage and graphics, and toilet |  |  |  |
|  |  | accessories). The mechanical cost of |  |  |  |
|  |  | $22,400 covers the following: air |  |  |  |
|  |  | conditioning and ventilation system |  |  |  |
|  |  | (diffusers, roof ventilators and exhaust |  |  |  |
|  |  | fans, refrigerant piping and support, |  |  |  |
|  |  | ductwork, insulation, testing and |  |  |  |
|  |  | balancing); water, sewer, and piping |  |  |  |
|  |  | systems (plumbing fixtures and |  |  |  |
|  |  | equipment-lavatory, water closet, |  |  |  |
|  |  | shower, sinks, electric water heater, |  |  |  |
|  |  | shower drain, funnel drain, soil and |  |  |  |
|  |  | waste vent); cold water, hot water, |  |  |  |
|  |  | water storage tank, and piping |  |  |  |
|  |  | insulation; and fire protection |  |  |  |
|  |  | system (fire sprinkler system-steel |  |  |  |
|  |  | piping, additional sprinkler heads, steel |  |  |  |
|  |  | hose, and inspector test valve). The |  |  |  |
|  |  | electrical cost of $17,600 includes the |  |  |  |
|  |  | following: power system (i.e., PVC |  |  |  |
|  |  | conduits, aluminum EMT conduit, AWG |  |  |  |
|  |  | wires, receptacles, new circuit |  |  |  |
|  |  | breakers, and new panel boards); |  |  |  |
|  |  | lighting system (i.e., PVC conduit, EMT |  |  |  |
|  |  | conduit, lighting fixtures and wiring, |  |  |  |
|  |  | light switches and lighting control, wall |  |  |  |
|  |  | outlets and wiring); communication |  |  |  |
|  |  | system (PVC conduit); EMT; computer |  |  |  |
|  |  | data networking system (outlet, |  |  |  |
|  |  | conduit, and CAT 5E cabling); |  |  |  |
|  |  | telephone outlet; CA TV outlet; security |  |  |  |
|  |  | alarm (conduit system); and fire |  |  |  |
|  |  | sprinkler system (fire alarm cable, fire |  |  |  |
|  |  | alarm heat detector, fire alarm control |  |  |  |
|  |  | panel). |  |  |  |
|  |  | Grand Total Construction = $240,000 |  |  |  |
|  | Line 10— | $34,000 is the total for equipment. |  |  |  |
|  | Equipment | $14,000 will be used to procure 3 exam |  |  |  |
|  |  | tables for the exam rooms @ $2,000 |  |  |  |
|  |  | each (3 x $2,000=$6,000) and 2 beds |  |  |  |
|  |  | with wheels height adjustment @ |  |  |  |
|  |  | $4,000 each (2 x $4,000=$8,000) for |  |  |  |

Revised November 22, 2013

ALLOWABLE COSTS—SBHCC

OTHER

ALLOWABLE

COSTS

UNALLOWABLE COSTS

|  |  | the isolation rooms. |  |  |
| --- | --- | --- | --- | --- |
|  |  | $20,000 will be used to purchase office |  |  |
|  |  | equipment: |  |  |
|  |  | 3 desks @ $1,000 ($3,000), 6 |  |  |
|  |  | computers (4GB RAM, 160 GB HD, 22" |  |  |
|  |  | monitor, Intel Core Duo 2 Processor) @ |  |  |
|  |  | $2,500 each (6 @ $2,500=$15,000) |  |  |
|  |  | would be purchased for each of the |  |  |
|  |  | new exam rooms, and 12 chairs would |  |  |
|  |  | be procured (i.e., 100 chairs for the |  |  |
|  |  | waiting room and 4 chairs for the |  |  |
|  |  | offices) (16 @ $125=$2,000). |  |  |
|  |  | Total = $34,000 |  |  |
|  | Line 11— |  |  |  |
|  | Miscellaneous |  |  |  |
|  | Line 12— | $501,100 |  |  |
|  | SUBTOTAL | (The sum of Lines 1 through 11) |
|  | Line 13— | $8,800, which is less than 5% of Lines, |  |  |
|  | Contingencies | 7, 8, and 9 will be included for |  |  |
|  |  | contingency. |  |  |
|  | Line 14— | $509,000 |  |  |
|  | SUBTOTAL | (The sum of Lines 12 and 13) |
|  | Line 15—Project | None |  |  |
|  | (program) income |  |  |  |
|  | Line 16—TOTAL | $509,000 |  |  |
|  | PROJECT COSTS | (Enter the amount in Line 14) |
|  | Line 17— | $440,000 |  |  |
|  | GRANT funding |  |  |  |
|  | requested |  |  |  |
|  | (Note: round to the |  |  |  |
|  | nearest whole dollar |  |  |  |
|  | amount) |  |  |  |