| PROJECT: 152 LEE HIGH ROAD, LEWISHAM |  |  | PRELIMINARY CONSTRUCTION BUDGET ESTIMATE REV A |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| DATE: 22/08/17 |  |  |  |  | - JA REVIEW |  |  |  |  |  |
|  | Ref | Description |  | Rate / m² | Cost per Unit |  | Total |  |  | JA Rate | Cost per Unit |  | JA Total | JA Comments 17/03/16 |
|  |  |  |  |  |  |  |  |  |  |  |  | (incl. commercial) |  |  |  |  |  | (incl. commercial) |  |  | JA Further Comments 29/08/17 |
|  |  |  |  |  |  |  |  |  | Approximate GIFA: |  | 2,352 | 17 nr |  |  |  |  |  |  |  |  | NB: rate adjustments taken from current projects and market rates on other |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | central London sites. Note total cost has been expressed over the number of |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | residential units which include the commercial costs (clarification) |
|  | 0.0 |  | DEMOLITIONS & ALTERATIONS |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  | TOTAL |  | 53 | £7,353 | £ | 125,000.00 |  |  | 53 | £7,353 | £ | 125,000.00 | Demolition figure ok given nature and scale of demolitions required. |
|  | 1.0 |  | SUBSTRUCTURE |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 1.1 |  | Excavations/Infilling |  | 25 | £3,454 | £ | 58,725.00 |  |  | 25 | £3,454 | £ | 58,725.00 | Generally basement o/a cost of works ok. |
|  | 1.2 |  | Basement slab/GF slab |  | 53 | £7,342 | £ | 124,820.00 |  |  | 53 | £7,342 | £ | 124,820.00 | Generally basement o/a cost of works ok. |
|  | 1.3 |  | Retaining walls including waterproofing |  | 57 | £7,869 | £ | 133,770.00 |  |  | 57 | £7,869 | £ | 133,770.00 | Generally basement o/a cost of works ok. |
|  | 1.4 |  | Foundation, including piling |  | 50 | £6,894 | £ | 117,200.00 |  |  | 50 | £6,894 | £ | 117,200.00 | Limited to outside the basement footprint. Ok but check required - is any |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | structural information available. |
|  |  |  |  |  |  |  |  |  | TOTAL |  | 185 | £25,560 | £ | 434,515.00 |  |  | 185 | £25,560 | £ | 434,515.00 |  |
|  | 2.0 |  | SUPERSTRUCTURE |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 2.1 |  | Frame/Upper Floors - including balcony slabs |  | 197 | £27,229 | £ | 462,900.00 |  |  | 190 | £26,287 | £ | 446,880.00 | Check extent of frame and type - any structural input to date? £180/m2 would be |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | sufficient for frame and upper floors for this nature of scheme. Adjust to £190 |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | based on comments received. |
|  | 2.2 |  | Roof |  | 69 | £9,556 | £ | 162,445.00 |  |  | 69 | £9,556 | £ | 162,445.00 | Ok based on roof design. |
|  | 2.3 |  | Stairs/Ramps and lift shafts |  | 26 | £3,529 | £ | 60,000.00 |  |  | 22 | £3,108 | £ | 52,842.29 | £5,000 per unit is high - communal stairs. Movement noted but steel feel our |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | rate is achievable. |
|  | 2.4 |  | External Walls - Brick/Block |  | 102 | £14,100 | £ | 239,700.00 |  |  | 102 | £14,100 | £ | 239,700.00 | Ok note elevational articulation. |
|  | 2.5 |  | External Walls - E/O parapet details |  | 10 | £1,372 | £ | 23,325.00 |  |  | 10 | £1,372 | £ | 23,325.00 | Ok. |
|  | 2.6 |  | Windows |  | 52 | £7,129 | £ | 121,200.00 |  |  | 43 | £5,906 | £ | 100,400.35 | Cost per unit Say: 6nr windows at £950 avg = £5,700 * 17nr units = £96,900. |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | This in our view is not unreasonable - if quotations have been received can we |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | see these and we can then review further as needed. |
|  | 2.7 |  | External Doors |  | 16 | £2,162 | £ | 36,750.00 |  |  | 16 | £2,162 | £ | 36,750.00 | Ok. |
|  | 2.8 |  | Shopfronts |  | 22 | £3,088 | £ | 52,500.00 |  |  | 22 | £3,044 | £ | 51,744.00 | Check tenant item? Retain at present on the basis this will be a planning |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | requirement. Comment acknowledged and rate adjusted to £22. |
|  | 2.9 |  | Internal Walls and Partitions |  | 83 | £11,461 | £ | 194,845.00 |  |  | 83 | £11,461 | £ | 194,845.00 | Ok dividing walls and party walls. |
|  | 2.10 | Internal Doors |  | 42 | £5,844 | £ | 99,350.00 |  |  | 27 | £3,724 | £ | 63,307.14 | Cost per unit Say: 6nr internal doors at £550 avg = £3,300 * 17nr units = |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | £56,100 plus say £5,000 for ground floor = £61,100. We maintain our door rate |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | (including ancillary items) is achievable. |
|  | 2.11 | Balustrading to Balconies - Glazed and metalwork |  | 19 | £2,647 | £ | 45,000.00 |  |  | 19 | £2,647 | £ | 45,000.00 | £2,500 per unit ok. |
|  |  |  |  |  |  |  |  |  | TOTAL |  | 637 | £88,119 | £ | 1,498,015.00 |  |  | 603 | £83,367 | £ | 1,417,238.78 |  |
|  | 3.0 |  | INTERNAL FINISHES |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 3.1 |  | Wall Finishes |  | 47 | £6,503 | £ | 110,550.00 |  |  | 47 | £6,503 | £ | 110,550.00 | Ok. |
|  | 3.2 |  | Floor Finishes |  | 62 | £8,640 | £ | 146,875.00 |  |  | 62 | £8,640 | £ | 146,875.00 | Ok. |
|  | 3.3 |  | Ceiling Finishes |  | 35 | £4,885 | £ | 83,040.00 |  |  | 35 | £4,885 | £ | 83,040.00 | Ok. |
|  |  |  |  |  |  |  |  |  | TOTAL |  | 145 | £20,027 | £ | 340,465.00 |  |  | 145 | £20,027 | £ | 340,465.00 |  |
|  | 4.0 |  | FITTINGS, FURNISHINGS AND EQUIPMENT |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 4.1 |  | General F,F&E |  | 17 | £2,352 | £ | 39,984.00 |  |  | 17 | £2,352 | £ | 39,984.00 | Ok. |
|  | 4.2 |  | Domestic Kitchen Fit Outs |  | 29 | £4,000 | £ | 68,000.00 |  |  | 29 | £4,000 | £ | 68,000.00 | Kitchen price ok with white goods. |
|  | 4.3 |  | Signage |  | 7 | £968 | £ | 16,464.00 |  |  | 4 | £553 | £ | 9,408.00 | Limited signage required. Adjusted to £4 given comments. |
|  | 4.4 |  | Cycle Racks |  | 4 | £618 | £ | 10,500.00 |  |  | 4 | £618 | £ | 10,500.00 | Ok. |
|  |  |  |  |  |  |  |  |  | TOTAL |  | 57 | £7,938 | £ | 134,948.00 |  |  | 54 | £7,523 | £ | 127,892.00 |  |
|  | 5.0 |  | SERVICES |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 5.1 |  | Mechanical and Electrical Services |  | 301 | £41,699 | £ | 708,876.00 |  |  | 250 | £34,588 | £ | 588,000.00 | Base on £25,000 per unit = £425,00 + £100,000 for ground and common areas |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | = £525,000.00. Adjust to £250 based on comments received. |
|  | 5.2 |  | Sanitaryware |  | 11 | £1,456 | £ | 24,750.00 |  |  | 11 | £1,456 | £ | 24,750.00 | Ok. |
|  | 5.3 |  | Builderswork in connection |  | 14 | £1,934 | £ | 32,884.00 |  |  | 14 | £1,934 | £ | 32,884.00 | Ok. |
|  | 5.4 |  | Drainage alterations and installations |  | 11 | £1,471 | £ | 25,000.00 |  |  | 11 | £1,471 | £ | 25,000.00 | Ok. |
|  | 5.5 |  | Incoming services installation |  | 19 | £2,647 | £ | 45,000.00 |  |  | 19 | £2,647 | £ | 45,000.00 | Ok for gas, water, electric, and BT. |
|  | 5.6 |  | Lift installations |  | 37 | £5,176 | £ | 88,000.00 |  |  | 35 | £4,842 | £ | 82,320.00 | 8 person lift over 4 floors. Service lift in commercial space included - check. |
|  |  |  |  |  |  |  |  |  | TOTAL |  | 393 | £54,383 | £ | 924,510.00 |  |  | 339 | £46,938 | £ | 797,954.00 |  |
|  | 6.0 |  | PREFABRICATED BUILDINGS |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  | TOTAL |  | 0 | £0 | £ | - |  |  | 0 | £0 | £ | - |  |
|  | 7.0 |  | WORK TO EXISTING BUILDING |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  | TOTAL |  | 0 | £0 | £ | - |  |  | 0 | £0 | £ | - |  |

1 of 2

| PROJECT: 152 LEE HIGH ROAD, LEWISHAM |  |  |  | PRELIMINARY CONSTRUCTION BUDGET ESTIMATE REV A |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| DATE: 22/08/17 |  |  |  |  |  |  | - JA REVIEW |  |  |  |  |  |
|  | Ref | Description |  | Rate / m² |  | Cost per Unit |  |  | Total |  |  | JA Rate | Cost per Unit |  | JA Total | JA Comments 17/03/16 |
|  |  |  |  |  |  |  |  |  |  | (incl. commercial) |  |  |  |  |  |  | (incl. commercial) |  |  | JA Further Comments 29/08/17 |
|  | 8.0 |  | EXTERNAL WORKS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 8.1 |  | Perimeter walling/Fencing/Gates |  | 7 |  | £941 |  | £ | 16,000.00 |  |  | 7 | £941 | £ | 16,000.00 | Ok on the basis that there are to be vehicular gates. |
|  | 8.2 |  | Landscaping Works |  | 1 |  | £147 |  | £ | 2,500.00 |  |  | 1 | £147 | £ | 2,500.00 | Ok. |
|  | 8.3 |  | Highway works - crossovers etc |  | 8 |  | £1,059 |  | £ | 18,000.00 |  |  | 8 | £1,059 | £ | 18,000.00 | 1nr crossover say £15,000. Comments noted / adjusted. |
|  | 8.4 |  | Car parking areas |  | 9 |  | £1,294 |  | £ | 22,000.00 |  |  | 9 | £1,294 | £ | 22,000.00 | 5 spaces plus circulation. |
|  | 8.5 |  | External services | 6 | £882 | £ | 15,000.00 |  |  | 6 | £882 | £ | 15,000.00 | See incoming services above - this item for trenching etc. Comments noted / |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | adjusted. |
|  |  |  |  |  |  | TOTAL |  | 31 |  | £4,324 |  | £ | 73,500.00 |  |  | 31 | £4,324 | £ | 73,500.00 |  |
|  | 9.0 |  | GENERAL ALLOWANCE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Included. |
|  |  |  |  |  |  | TOTAL MEASURED WORKS |  | 1,501 |  | £207,703 |  | £ | 3,530,953.00 |  |  | 1,410 | £195,092 | £ | 3,316,564.78 |  |
|  | 10.0 | PRELIMINARIES |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 10.1 | Preliminaries | 15% |  |  | £ | 529,642.95 |  |  | 15% |  | £ | 497,484.72 | £500k should be sufficient preliminaries e.g. say £30-35k pcm (programme to be |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | provided). |
|  |  |  |  |  |  | SUB TOTAL |  | 1,726 |  | £238,859 |  | £ | 4,060,595.95 |  |  | 1,622 | £224,356 | £ | 3,814,049.50 |  |
|  | 11.0 | OVERHEADS AND PROFITS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 11.1 | Overheads and Profits |  | 6% |  |  |  | £ | 243,635.76 |  |  | 6% |  | £ | 228,842.97 | Accepted as the market level for this nature / size of project. |
|  |  |  |  |  |  | SUB TOTAL | 1,830 | £253,190 | £ | 4,304,231.71 |  |  | 1,719 | £237,817 | £ | 4,042,892.47 |  |
|  | 12.0 | DESIGN RESERVE & CONTINGENCY |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 12.1 | Design Reserve & Contingency | 3% |  |  | £ | 107,605.79 |  |  | 3% |  | £ | 101,072.31 | Accepted at this stage - check no further contingency for construction in the |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | appraisal. |
|  |  |  |  |  |  | SUB TOTAL |  | 1,876 |  | £259,520 |  | £ | 4,411,837.50 |  |  | 1,762 | £0 | £ | 4,143,964.78 |  |
|  |  |  |  |  | TOTAL ESTIMATED CONSTRUCTION COSTS | 1,876 | £259,520 | £ | 4,411,837.50 |  |  | 1,762 | £243,763 | £ | 4,143,964.78 | Variance: £267,873 |

2 of 2